CRUCIBLE

Where Engineers Are Forged Under Pressure

A real-time collaborative code interview platform with AI-powered candidate evaluation. Two people. One editor. An AI watching every keystroke.

Developer Brief

Weekend Build • MVP Scope

SkillSync

1. What Is Crucible?

Crucible is a real-time collaborative code interview platform where an AI silently observes the entire coding session and generates a structured candidate evaluation at the end.

Think of it as: LeetCode meets Google Docs meets an AI interviewer taking notes. Two people join a shared room, one sets a problem, the other solves it live in C, C++, Python, or JavaScript — with real code execution and test cases. The AI watches everything: what they type, what they delete, how long they pause, when they pivot their approach.

The result? An automated, structured debrief that captures what interviewers actually care about — not just whether the code passed, but how the candidate thinks.

2. The Core Concept

LeetCode vs. Crucible

|  | LeetCode | Crucible |
| --- | --- | --- |
| Focus | Output — did the code pass? | Process — how did they get there? |
| Observer | None — you’re alone | Interviewer + AI watching live |
| Evaluation | Binary pass/fail per test case | Nuanced behavioral analysis |
| Result | Score / ranking | Structured hiring debrief |

Two candidates can solve the same problem. One plans methodically, the other brute-forces through trial and error. Crucible captures that distinction automatically.

3. How It Works

- Interviewer creates a room and configures the problem (description, examples, hidden test cases).

- Interviewer shares the room link with the candidate.

- Candidate joins, selects their language (C / C++ / Python / JavaScript), and starts coding.

- Both see the same code editor in real-time. The candidate writes and runs code against test cases.

- Code executes server-side via Judge0 or Piston API. Results appear instantly: passed, failed, TLE, runtime error.

- The AI silently records everything: keystrokes, deletions, pauses, run attempts, test case iterations.

- When the session ends, both parties receive a detailed AI-generated debrief.

4. Screen Breakdown

Screen 1: Landing Page

Clean, minimal. A single “Create Room” button for the interviewer. That’s it. No signup, no auth, no friction.

Screen 2: Room Setup (Interviewer Only)

After creating a room, the interviewer lands here to configure the problem before sharing the link:

- Problem title and description (markdown supported)

- Input/output examples (visible to candidate)

- Hidden test cases (candidate sees pass/fail, not the actual test)

- Time limit for the session (optional)

- A “Copy Room Link” button to share with the candidate

Screen 3: The Room (Both Users)

This is where everything happens. Split layout:

Left Panel — Code Editor

- Monaco Editor (the engine behind VS Code)

- Language dropdown at the top: C, C++, Python, JavaScript

- Syntax highlighting, autocomplete, bracket matching

- Every keystroke syncs in real-time between both users via Yjs/WebSocket

Right Panel — Problem & Results

- Top half: Problem statement with examples

- Bottom half: Test case results table (input, expected output, actual output, pass/fail status)

Top Bar

- Room ID and session timer

- Language selector

- “Run Code” button (executes against visible test cases)

- “Submit” button (executes against all test cases including hidden ones)

- “End Session” button (interviewer only — triggers AI debrief generation)

Screen 4: Debrief Page

After the session ends, both parties are redirected here. The AI-generated evaluation is displayed in a clean, printable format. Shareable via a unique URL.

5. Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js + Tailwind CSS |
| Code Editor | Monaco Editor (@monaco-editor/react) |
| Real-time Sync | Yjs + y-monaco + y-websocket (CRDT-based collaboration) |
| Backend | Next.js API Routes + Node.js WebSocket server |
| Code Execution | Judge0 API (free hosted tier) or Piston API |
| AI Evaluation | Claude API or OpenAI API — single call at session end |
| Languages | C, C++, Python 3, JavaScript (Node.js) |
| State | In-memory (no database for MVP) |
| Auth | None — room links are the access control |

Why Judge0?

Judge0 is a free, hosted code execution engine that handles compilation, sandboxing, execution, timeout enforcement, and memory limits out of the box. It supports 60+ languages including C, C++, Python, and JavaScript. You send code + stdin via API, you get stdout + stderr + execution metadata back. No Docker setup, no infrastructure. If the free tier rate-limits you, Piston API is a solid self-hosted fallback.

6. AI Debrief Specification

The AI receives the complete session transcript at session end and generates a structured evaluation. Here’s exactly what it should cover:

6.1 Approach Analysis

- How did the candidate start? (Jumped into code vs. planned first vs. asked clarifying questions)

- Did they identify edge cases before or after writing code?

- Did they start with brute force and optimize, or aim for optimal from the start?

6.2 Problem-Solving Behavior

- Where did they get stuck and how did they recover?

- How many times did they hit “Run” before submitting?

- Which test cases failed first and how did they iterate?

- Did they switch languages midway? (Interesting signal worth noting)

6.3 Code Quality

- Variable naming and code structure

- Edge case handling

- Time and space complexity awareness

- Clean code vs. spaghetti under pressure

6.4 Time Breakdown

- Time spent reading/understanding the problem

- Time spent planning (if any)

- Time spent coding

- Time spent debugging

6.5 Final Signal

A clear recommendation with reasoning:

- Strong — clear thinking, efficient solution, clean code, good recovery from setbacks

- Mixed — got to a solution but with significant struggles or code quality concerns

- Weak — fundamental gaps in problem-solving approach or coding ability

7. Data Model (In-Memory)

No database. Everything lives in a JavaScript Map on the server. Here’s the shape of a room:

| Field | Description |
| --- | --- |
| roomId | Unique room identifier (nanoid or UUID) |
| problem | { title, description, examples, hiddenTests } |
| language | Currently selected language (c, cpp, python, javascript) |
| participants | Array of connected socket IDs with role (interviewer/candidate) |
| timeline | Array of timestamped events: keystrokes, runs, submissions, pauses |
| code | Current editor state (synced via Yjs) |
| runs | Array of { timestamp, code, language, testResults } |
| status | waiting / active / ended |
| startedAt | Session start timestamp |
| endedAt | Session end timestamp |
| debrief | AI-generated evaluation (populated after session ends) |

8. Weekend Build Plan

Saturday Morning (4 hours)

Foundation and room system.

- Scaffold Next.js project with Tailwind

- Build landing page with “Create Room” flow

- Implement room creation API route (generates roomId, stores in memory)

- Build room setup page (problem configuration form)

- Set up WebSocket server for room connections

Saturday Afternoon (4 hours)

The editor and real-time sync.

- Integrate Monaco Editor into the room view

- Set up Yjs with y-monaco for CRDT-based real-time collaboration

- Add language selector dropdown (C, C++, Python, JS)

- Build the split layout: editor left, problem + results right

- Test real-time sync between two browser tabs

Sunday Morning (4 hours)

Code execution and test case system.

- Integrate Judge0 API for code execution

- Build “Run Code” flow: send code + stdin to Judge0, display results

- Implement test case evaluation: run against all cases, show pass/fail table

- Add “Submit” flow with hidden test cases

- Handle edge cases: compilation errors, timeouts, runtime errors

Sunday Afternoon (4 hours)

AI debrief and polish.

- Build session timeline recorder (track keystrokes, runs, pauses)

- Implement “End Session” flow: collect timeline + final code + test results

- Send session data to Claude/GPT API with the debrief prompt

- Build the debrief page: render AI evaluation in a clean, structured layout

- Add shareable debrief URL

- Polish UI, fix bugs, test end-to-end with a real session

9. Explicitly NOT in Scope

To keep this buildable in a weekend, the following features are intentionally excluded:

- Video or audio chat between participants

- User accounts, authentication, or login

- Persistent database storage (sessions are ephemeral)

- Leaderboards, rankings, or historical comparisons

- More than 4 languages

- Mobile responsiveness (desktop-first for MVP)

- Multiple problems per session

10. Definition of Done

By Sunday evening, the following must work end-to-end:

- An interviewer can create a room and configure a coding problem with test cases.

- A candidate can join via a shared link and see the same problem.

- Both users see a shared Monaco editor with real-time keystroke sync.

- The candidate can select C, C++, Python, or JavaScript.

- Clicking “Run” executes the code and shows test case results.

- Clicking “Submit” runs all test cases including hidden ones.

- Clicking “End Session” triggers AI debrief generation.

- Both parties see a structured AI evaluation of the candidate’s performance.

Build it. Ship it. Test engineers under pressure.

— Crucible, by SkillSync